What went well

As a team we were able to meet up and work cohesively toward the goals we set at the beginning of the sprint. All group members were able to utilize Justinmind to put together prototypes for the initial ideas for screens and translate the fundamentals to android studio. We were also able to agree on a general flow for the user through the application.

What didn’t go well

We struggled to identify all necessary screens while balancing duplication of user information. We had some trouble with using Github but we were able to resolve it.

What could be improved

We still need to finalize our strategy for keeping users in-app as well as a payment structure that profits us as well as the tutors using the application. We also want to improve the layout of the main screen with more advanced menus.

Challenges

Learning how to use Android Studio.

Efficiently using github to track changes from individuals.

Deciding on the flow of the app and its layout.

Going forward:

Defining and delegating responsibilities in a more timely manner will increase efficiency in completing action items. Branching off from completed work in Android Studio will speed up process. We will start to learn about and integrate API’s critical for our application. We will also figure out what we need to do for the search and database apsects of our app.